Change Request Management Process

A change request management process will be used to control any changes to the AI-powered chatbot project. Changes may affect the project scope, schedule, cost, quality or resources. Each proposed change should be documented and assessed before it is approved and implemented.

Step 1 - Submit Change Request. The proposed change is submitted with the required details.

Step 2 - Document the Change. The change description, reason, expected impact, cost, time and risks are documented.

Step 3 - Impact Assessment. The impact of the proposed change on project scope, schedule, cost, quality and risk is assessed.

Step 4 - Review and Approval. The Project Manager reviews the change request and obtains the required approval.

Step 5 - Decision. The change request is approved, rejected or deferred.

Step 6 - Implement Change. Approved changes are implemented by the responsible team member.

Step 7 - Update Project Documents. The project plan, schedule, risk register and other affected documents are updated.

Step 8 - Track and Close. The change is monitored until completion and then formally closed.

Communication Management Plan

Effective communication is important as a project team member and stakeholders should know everything about the project going on. Clear communication around the project details such as project progress, issues, changes and decisions need to be shared with the right people.

| Communication | Purpose | Participants | Frequency / Timing | Method |
| --- | --- | --- | --- | --- |
| Project team meeting | Discuss progress, tasks and issues | Project team | Regularly | Meeting |
| Project progress update | Report project progress and important issues | Project Manager and stakeholders | As required | Email / Report |
| Change request communication | Communicate proposed and approved changes | Project Manager and relevant team members | When a change is proposed | Meeting / Email |
| Technical communication | Discuss technical requirements and integration issues | Technical team | As required | Meeting / Online communication |
| Stakeholder feedback | Collect feedback about project requirements and outcomes | Relevant stakeholders | At appropriate project stages | Meeting / Feedback |

Quality Management Approach

Quality management will be used throughout the AI-powered chatbot project to assure the project deliverables meet the required requirements. Quality activities will include checking requirements, checking project deliverables, testing the chatbot and verifying the developed system meets the agreed project requirements.

Quality Activities:

- Requirements Review: To check that the project requirements are clearly described.

- Design Review: Check the design of the chatbot and the proposed system integrations.

- Development Review: Check the chatbot functions against the requirements.

- Testing: The chatbot and its required functions are tested to check for errors or issues.

- Integration Testing: Check the required system integrations.

- Privacy and Security Checks: Check privacy and security issues.

- Final Review: The system and project delivery of projects are reviewed before final implementation.